## Slide 1: DevonEnterprise CoE Transfer Report

## Slide 2: CoE Transfer Planning
No | Phase | From | To
1 | Preparing for CoE Transfer | 2025-03-25 | 2025-08-04
2 | Before CoE / CoE Transfer | 2025-08-04 | 2025-10-25
3 | Completed CoE transfer | 2025-10-27 | 2025-10-31
4 | Joint operation inspection and improvement | 2025-11-01 | 2025-12-31
5 | Standards Development | 2026-01-01 | 

## Slide 3: CoE Transfer Documentation
Gantt Chart: WBS Gantt-Chart(9.15.2.153) - WIRE-Work
Engine: VNB report CoE transfer for Engine - CoE_DOE_DevOn Enterprise - WIRE-Wiki
All Item: DevOnEnterprise_CoE Transfer plan_result_v1.1.xlsx

## Slide 4: Resources
6 Members
4 Members
VNB Member | Role
LE TRONG LINH | Product Manager
TAO HOAI DUONG | Product Engineer (Product Functional Lead)
DOAN HUNG CUONG | Product Engineer(BE)
NGUYEN DUC TAM | Product Engineer(FE)
THAI ANH LAM | Product Engineer(BE)
HOANG VU YEN LINH | Bridge SE/Product PMO/QA
HQ Member | Role
김경회(Hoi Kim) | Solution Owner
김희주(Hazel) | Solution Analyst Lead
김한나(Hannna) | Solution Analyst
김완수(Wansu Kim) | Solution Analyst(FE)

## Slide 5: CoE Tasks
Type | Total
Engine | 84
Screen | 57
Total | 141
Type | Total
Y | 109
N | 32
Total | 141
Target
85%
No of Documents
39
Result:
75%

## Slide 6: CoE Tasks By member
Member | Total
DOAN HUNG CUONG | 25
THAI ANH LAM | 14
TAO HOAI DUONG | 42
NGUYEN DUC TAM | 57

## Slide 7: CoE Tasks By Level
Level | Total
1 | 56
2 | 28
3 | 57
Level | 141

## Slide 8: HQ Assessment Report
HQ Point | Total
0 | 0
1 | 0
2 | 35
3 | 75

## Slide 9: VN Assessment Report
VNB Point | Total
0 | 0
1 | 0
2 | 95
3 | 28

## Slide 10: Issues Raised
Tốn nhiều thời gian nghiên cứu trong giai đoạn đầu
Chậm cập nhật trạng thái Task trên Jira
Tương tác ít với HQ
Overload giai đoạn 01 tháng cuối do số lượng task MTG6 lớn; sốlượng Task CoE khó và nhiều

## Slide 11: VNB comments
Good points
Có thời gian tập trung nghiên cứu về hệ thống => kiến thức mọi người đều tốt lên
Kỹ năng làm Tài liệu tốt hơn
Tương tác / hỗ trợ tốt hơn
Need improvement points
Tài liệu đào tạo chưa mapping với WBS nên cần nhiều thời gian để nghiên cứu
VNB members đôi khi chưa cập nhật đúng trạng thái trên Jira
Tương tác ít với HQ

## Slide 12: HQ comments
Good points
VNB was aware of its areas for improvement and put a lot of thought into the documentation process.
VNB thoroughly analyzed the source code in order to produce the outputs.
Need improvement points
Please ask questions and communicate frequently to make sure you’re not heading in the wrong direction.
If you’re not confident in your English, feel free to ask Br.SE for help with translation or use a translation tool.

## Slide 13: Q&A